Code-A-Haunt 3.0 — Backend

Updated Task Distribution  •  Firebase Integration Delta

March 2026  —  Post Phase-1 Handoff

# What Changed After Phase 1

⚠ The frontend uses Firebase Auth. The original plan used internal JWTs only. All 8 items below are ADDITIVE — they do not break existing tests or Phase 1 work.

| # | Item | Action Required |
| --- | --- | --- |
| 6.1 | Firebase Token Verification | Add firebase-admin SDK. authenticate.ts tries Firebase first, falls back to internal JWT. |
| 6.2 | CORS — Next.js Origin | Add http://localhost:3000 alongside FRONTEND_URL in cors origin array. |
| 6.3 | Error Shape | No change needed — error.code shape is already correct. LOCKED — do not rename fields. |
| 6.4 | Session ID Format | No change — UUIDs already in use. Confirm session_id is never modified. |
| 6.5 | WS Auth — Subprotocol | Gateway already extracts token from Sec-WebSocket-Protocol. Verified ✓ |
| 6.6 | Heartbeat Response | heartbeat endpoint MUST return time_remaining_seconds (field name is locked). |
| 6.7 | terminal_url HTTPS | Local dev: http://localhost:7681 is fine. Prod: Traefik + cert required (existing plan covers this). |
| 6.8 | sendBeacon Compatibility | Add POST /:sessionId/destroy endpoint — mirrors DELETE but accepts text/plain body. |

# New & Updated Files

## NEW: src/config/firebase-admin.ts

Initialises the Firebase Admin SDK once (hot-reload safe). Reads credentials from env vars.

import { initializeApp, cert, getApps } from 'firebase-admin/app';

import { getAuth } from 'firebase-admin/auth';

if (!getApps().length) {

initializeApp({ credential: cert({ projectId, clientEmail, privateKey }) });

}

export const adminAuth = getAuth();

## UPDATED: src/middleware/authenticate.ts

Dual-path verification. Firebase token is tried first; internal JWT is the fallback for service-to-service calls and existing Vitest tests. Embed tokens are always rejected on REST routes.

| Firebase path (frontend) | Internal JWT path (tests / service) |
| --- | --- |
| adminAuth.verifyIdToken(token) Sets req.user.type = 'firebase' Reads role from custom claim | jwtVerify(token, ACCESS_SECRET) Sets req.user.type = 'internal' Existing TS-01 tests unaffected |

LOCKED — Embed tokens (scope: 'embed') are ALWAYS rejected on REST routes regardless of path taken. This is enforced in both branches.

## UPDATED: src/app.ts

CORS origin array updated to include the Next.js dev server:

origin: [

'http://localhost:3000',   // Next.js dev server

process.env.FRONTEND_URL,  // prod domain

]

## UPDATED: src/routes/labs.routes.ts

Two additions to the existing route list:

- POST /:sessionId/destroy  —  identical logic to DELETE /:sessionId but accepts navigator.sendBeacon() POST with text/plain body

- POST /:sessionId/heartbeat  —  response field is time_remaining_seconds (name locked, frontend timer depends on it)

## UPDATED: src/websocket/gateway.ts

Token extraction order (from Sec-WebSocket-Protocol header first, ?token= query param as fallback):

const protocol = req.headers['sec-websocket-protocol'];

// Header: 'Bearer, <token>'  →  split by comma, find non-'Bearer' part

token = parts.find(p => p !== 'Bearer') ?? null;

# New .env Variables

| Variable | Purpose |
| --- | --- |
| FIREBASE_PROJECT_ID | Firebase project ID |
| FIREBASE_ADMIN_CLIENT_EMAIL | Service account email from Firebase Console |
| FIREBASE_ADMIN_PRIVATE_KEY | Private key (paste with \n escape sequences — handled in code) |
| JWT_EMBED_SECRET | Separate secret for embed tokens. Different from JWT_SECRET. |
| FRONTEND_URL | Already existed — now also used in CORS origin array |

# Phase 2 Task Updates (Person 1)

No structural change to Phase 2. The addition of Firebase Admin does not affect container.service.ts, orchestrator.service.ts, or BullMQ jobs. The authenticate middleware is already wired — your workers call publishEvent() directly without going through HTTP.

One addition to Phase 2.5 (orchestrator):

- When inserting a session row, the userId is now always req.user.sub regardless of whether the token was Firebase or internal. No change needed in orchestrator logic — the req.user interface is identical.

# Phase 4–6 Task Updates (Person 2)

## Phase 4.1 — Auth Service

issueAccessToken / issueRefreshToken are still needed for service-to-service calls. For regular users the frontend issues its own Firebase token — the backend does NOT call issueAccessToken for them.

- Remove POST /auth/register — user registration is handled by Firebase on the frontend

- Keep POST /auth/login — used for service accounts and test tooling only

- Keep POST /auth/refresh and POST /auth/logout for internal JWT cleanup

- Add npm install firebase-admin to Phase 4 setup step

## Phase 5.1 — Labs Routes

- POST /:sessionId/destroy is now required alongside DELETE /:sessionId (sendBeacon compat)

- heartbeat response field time_remaining_seconds is locked — do not rename

## Phase 6.1 — WebSocket Gateway

- Token extraction: Sec-WebSocket-Protocol header first, ?token= fallback — already in gateway.ts

- publishEvent() signature: publishEvent(sessionId, type, payload) — coordinate with Person 1 before Phase 6

# New npm Install Commands

# Firebase Admin SDK

npm install firebase-admin

# Types (if not bundled)

npm install --save-dev @types/firebase-admin

# Updated Checkpoint 1 Checklist

Add these items to the original Checkpoint 1 (after Phase 1 + Phase 4):

- firebase-admin initialises without error — check server startup logs

- POST /auth/login with a Firebase ID token (from frontend dev build) returns 200 and sets req.user

- POST /auth/login with internal JWT still returns 200 — existing TS-01 tests unaffected

- Embed token on GET /catalog/labs returns 401 UNAUTHORIZED

- CORS preflight from http://localhost:3000 returns 200 with correct Allow-Origin header

- POST /labs/:id/destroy returns 200 (sendBeacon simulation: curl -X POST with text/plain body)

Code-A-Haunt 3.0 — Backend Integration Delta  •  March 2026