Backend Task Assignment

Cloud-Based Lab Management — Code-A-Haunt 3.0

Two-person split  •  Dependency-ordered  •  Antigravity/Gemini compatible

# Team Assignments Overview

| Module | Person 1 (Cloud + DevOps) | Person 2 (Fullstack + DevOps) |
| --- | --- | --- |
| Repo setup & TypeScript toolchain | Primary | Assist |
| Docker Compose (dev environment) | Primary | Review |
| PostgreSQL schema + Drizzle migrations | Assist | Primary |
| Redis config + keyspace TTL events | Primary | Assist |
| Traefik dynamic subdomain routing | Primary | Review |
| Fastify app skeleton + health endpoints | Primary | Review |
| Auth service — JWT, refresh, embed tokens | Review | Primary |
| Auth routes + rate limiting | Review | Primary |
| Middleware (authenticate, ownerGuard, errors) | Assist | Primary |
| Docker API wrapper (container.service.ts) | Primary | Review |
| Traefik label injection on containers | Primary | Review |
| ttyd Dockerfile + lab images | Primary | Review |
| Lab Orchestrator (provision + destroy) | Co-owner | Co-owner |
| BullMQ provision + cleanup jobs | Primary | Assist |
| Session lifecycle service + heartbeat | Primary | Assist |
| All REST API route handlers | Review | Primary |
| WebSocket gateway + event system | Assist | Primary |
| Step validation engine | Assist | Primary |
| Resource monitoring + quota enforcement | Primary | Assist |
| Session scheduling system | Assist | Primary |
| Container security hardening | Primary | Shared |
| GitHub Actions CI/CD pipeline | Primary | Assist |
| Kubernetes manifests (prod) | Primary | Review |
| TS-01 Auth tests | Review | Primary |
| TS-02 Provisioning tests | Primary | Assist |
| TS-03 Lifecycle tests | Assist | Primary |
| TS-04 Validation tests | Assist | Primary |
| TS-05 Resource monitoring tests | Primary | Assist |
| TS-06 Scheduling tests | Assist | Primary |

ℹ  Primary = owns the code, makes decisions. Co-owner = write together. Assist = help on request. Review = must approve PR before merge.

⚠  Respect the dependency order. Person 2 cannot implement Phase 5 API routes until Person 1's Phase 1 handoff is complete and verified. Skipping this guarantee causes broken imports and merge conflicts.

Person 1 Cloud Engineer + DevOps — Infrastructure, Containers, Runtime, CI/CD, Monitoring

Your role is to make the ground solid. Every route Person 2 writes runs on infrastructure you control. If Docker doesn't work, nothing works. Prioritise correctness over speed — one broken container.service.ts breaks the entire system.

## PHASE 1 — Foundation  (Do This First. Blocks All Other Work.)

ℹ  When this phase is done, run the handoff checklist at the bottom of this section. Only then does Person 2 start Phase 5.

### 1.1  Repository & Toolchain

- Create GitHub repo. Add .gitignore: node_modules/, dist/, .env

- npm init -y. Install TypeScript 5, tsx, ts-node, @types/node

- Create tsconfig.json: strict true, target ES2022, moduleResolution bundler, outDir dist

- Install and configure ESLint + Prettier with @typescript-eslint/recommended rules

- Create .env.example with ALL variables from Part B.3 of backend plan — no real values

- Create every folder in the Part B.2 structure with empty index.ts files

- Add npm scripts: dev, build, lint, test, db:migrate, db:seed

- Push to main. Protect main branch: require 1 PR review before merge

### 1.2  Docker Compose Dev Environment

- Create docker/docker-compose.dev.yml — exactly matching Part J.1 of backend plan

  - postgres:16-alpine — POSTGRES_DB=labdb, POSTGRES_USER=labuser, volume pgdata

  - redis:7-alpine — command: redis-server --notify-keyspace-events KEA  (CRITICAL for TTL events)

  - traefik:v3.0 — providers.docker=true, entrypoints web:80, dashboard on 8080

  - api service — mount /var/run/docker.sock, env_file .env.dev, depends_on all three

  - worker service — same docker.sock mount, runs node dist/worker.js

  - Create named network 'lab-network'. ALL containers join this network

- Verify: docker compose up — all services start, no exit codes

- Verify: Traefik dashboard at http://localhost:8080 accessible

- Verify: psql -h localhost -U labuser labdb connects successfully

- Verify: redis-cli PING returns PONG

### 1.3  PostgreSQL Schema & Drizzle Migrations

- Install: drizzle-orm, drizzle-kit, postgres (pg driver)

- Create src/config/database.ts — Drizzle Pool from DATABASE_URL env var

- Create src/db/schema/users.ts — users table from Part C.1 exactly

- Create src/db/schema/labs.ts — labs catalog table with all columns including JSONB steps/resources

- Create src/db/schema/sessions.ts — sessions table with ALL 4 indexes (user_id, status, expires_at, subdomain)

- Create src/db/schema/steps.ts — step_progress with UNIQUE(session_id, step_id) constraint

- Create src/db/schema/resources.ts — resource_snapshots with BIGSERIAL and composite index

- Create src/db/schema/bookings.ts — bookings with slot_start/slot_end and overlap constraint

- Create drizzle.config.ts pointing at src/db/schema/

- Run: npx drizzle-kit generate — confirm 6 migration files created

- Run: npx drizzle-kit migrate — confirm all 6 tables in postgres

- Create db:seed script inserting 2 labs: k8s-basics-01, linux-basics-01

- Share DB connection string in team channel — Person 2 needs this

### 1.4  Redis Configuration

- Install ioredis, @types/ioredis (if not bundled)

- Create src/config/redis.ts — export redisClient (commands) and redisSub (subscriber) — TWO separate instances

- In redis.ts: redisSub.subscribe('__keyevent@0__:expired') to listen for TTL expiry events

- Write handler: on sess:{sessionId} key expiry → enqueue BullMQ cleanup job for that session

- Smoke test: SET sess:test EX 3, wait 4s, confirm expiry event logged to console

### 1.5  Fastify App Skeleton

- Install: fastify@4, @fastify/cors, @fastify/helmet, @fastify/websocket, @fastify/rate-limit

- Create src/app.ts — Fastify app factory: register all plugins, return configured app

- CORS: allow origin = FRONTEND_URL env var only. Never '*'

- Helmet: frameAncestors = ['self', FRONTEND_URL]. Protects against clickjacking

- Create src/server.ts — call app factory, fastify.listen on PORT from env

- Add GET /health → { status: 'ok', uptime: process.uptime() }

- Add GET /ready → checks db SELECT 1 + redis.ping(), returns 200 or 503

- Verify: npm run dev → curl /health returns { status: 'ok' }

## PHASE 1 HANDOFF CHECKLIST — Run Before Notifying Person 2

Every single item must pass before Person 2 starts Phase 5. Communicate completion in team channel.

- docker compose up — all 5 services start green, zero restart loops

- curl http://localhost:3000/health → 200 { status: 'ok' }

- curl http://localhost:3000/ready → 200 { status: 'ready' }

- npm run db:migrate → no errors, all 6 tables visible in psql

- npm run db:seed → 2 lab rows in labs table

- .env.example committed, no real secrets anywhere in git history

- Person 2 clones fresh repo, runs npm install + docker compose up + db:migrate with ZERO manual steps

## PHASE 2 — Container Runtime & Orchestration

ℹ  This is the hardest phase. Every bug here corrupts user sessions. Go slow, test each step manually.

### 2.1  Docker API Wrapper — src/services/container.service.ts

- Install: dockerode, @types/dockerode

- Implement createContainer(config) — pulls image if not cached. Apply HostConfig:

  - NanoCpus: CONTAINER_CPU_LIMIT × 1e9  (0.5 cores = 500000000)

  - Memory: CONTAINER_MEMORY_LIMIT in bytes (512MB = 536870912)

  - NetworkMode: CONTAINER_NETWORK env var. Never 'host'

  - SecurityOpt: ['no-new-privileges:true']

  - Labels: { 'com.labsystem': 'true', 'com.session_id': sessionId, 'com.user_id': userId }

- Implement startContainer(id): start, return container ID

- Implement stopContainer(id): SIGTERM → wait 10s → SIGKILL if still running

- Implement removeContainer(id): force remove with force:true

- Implement inspectContainer(id): return { running, ip, exitCode }

- Implement getContainerStats(id): stream stats once, return { cpu_percent, memory_mb }

- Implement execInContainer(id, cmd, timeoutMs): run command, return { stdout, stderr, exitCode }. Kill exec after timeout.

- Implement listLabContainers(): filter by label com.labsystem=true

- Wrap ALL dockerode calls in try/catch. Throw typed AppError with code CONTAINER_ERROR

- Unit test: mock dockerode, verify NanoCpus and Memory set correctly in createContainer call

### 2.2  Traefik Label Injection

- In createContainer config, add Traefik labels alongside other labels:

  - 'traefik.enable': 'true'

  - 'traefik.http.routers.{sessionId}.rule': "Host(`{sessionId}.labs.yourdomain.com`)"

  - 'traefik.http.routers.{sessionId}.entrypoints': 'web'

  - 'traefik.http.services.{sessionId}.loadbalancer.server.port': '{expose_port}'

- Verify: after container start, Traefik dashboard shows new router entry within 5s

- Verify: HTTP GET http://{sessionId}.labs.yourdomain.com returns non-5xx

- Verify: after container remove, Traefik router disappears within 5s (auto-deregistered via Docker events)

### 2.3  Lab Docker Images

- Create docker/lab-images/k8s-basics/Dockerfile:

  - FROM ubuntu:22.04

  - Install: kubectl, curl, bash, wget

  - Download ttyd binary from GitHub releases (pin specific version)

  - Create non-root user: useradd -m -u 1000 labuser

  - USER 1000

  - EXPOSE 7681

  - ENTRYPOINT ["ttyd", "-p", "7681", "-W", "bash"]

- Build: docker build -t lab-k8s-basics:latest docker/lab-images/k8s-basics/

- Smoke test: docker run -p 7681:7681 lab-k8s-basics:latest, then curl http://localhost:7681 → returns ttyd HTML

- WebSocket test: wscat -c ws://localhost:7681 → shell prompt appears

### 2.4  BullMQ Jobs Setup

- Install: bullmq

- Create src/jobs/provision.job.ts — BullMQ Worker listening on queue 'provision'

- Job payload: { sessionId, labId, userId, dockerImage, initScript, exposePort }

- Step 1: call container.service.createContainer + startContainer

- Step 2: wait for container healthcheck (poll inspectContainer until running, max 60s)

- Step 3: call auth.service.issueEmbedToken(sessionId, userId) to get signed terminal token

- Step 4: build terminal_url: https://{sessionId}.labs.yourdomain.com/terminal?token={embedToken}

- Step 5: update DB session: status='ready', terminal_url, ready_at=NOW()

- Step 6: publish Redis event lab:{sessionId}:events → { type: 'session_ready', terminal_url }

- On any error: update DB session status='error', error_message. Remove container if it started.

- Set job timeout: 60s (failsafe — no hanging provisioning state)

- Create src/jobs/cleanup.job.ts — BullMQ repeating job every CLEANUP_INTERVAL_MS

- Query DB: sessions WHERE expires_at < NOW() AND status NOT IN ('destroyed','expired')

- For each: call orchestrator.destroyLab(sessionId). Update status=expired.

- Create src/jobs/monitor.job.ts — BullMQ repeating job every MONITOR_INTERVAL_MS

- For each active session: call container.service.getContainerStats

- Insert row into resource_snapshots table

- If cpu_percent > 90: publish resource_warning WebSocket event

### 2.5  Lab Orchestrator — src/services/orchestrator.service.ts

- Implement provisionLab(userId, labId, options):

  - 1. Count active sessions for user. Reject with QUOTA_EXCEEDED if >= MAX_ACTIVE_SESSIONS_PER_USER

  - 2. Check idempotency: if session status IN ('provisioning','ready') for user+lab → return existing

  - 3. Count ALL active containers. Reject with LAB_CAPACITY_FULL if >= MAX_TOTAL_ACTIVE_CONTAINERS

  - 4. INSERT session row: status='provisioning', expires_at=NOW()+DEFAULT_SESSION_TTL

  - 5. SET Redis: sess:{sessionId} = '1' EX DEFAULT_SESSION_TTL

  - 6. Enqueue provision.job to BullMQ with session payload

  - 7. Return session record immediately (async — do not await container start)

- Implement destroyLab(sessionId):

  - 1. Load session from DB, verify not already destroyed

  - 2. Call container.service.stopContainer + removeContainer (handle not-found gracefully)

  - 3. DEL Redis key sess:{sessionId}

  - 4. UPDATE DB: status='destroyed', ended_at=NOW()

  - 5. Publish session_expired WebSocket event

- Implement getSessionStatus(sessionId, userId): load from DB, verify ownership, return status + terminal_url

### 2.6  Session Service — src/services/session.service.ts

- Implement heartbeat(sessionId, userId): verify session in DB, SET Redis sess:{sessionId} EX DEFAULT_SESSION_TTL

- Implement extendSession(sessionId, extendBySeconds): add time, cap at MAX_SESSION_TTL from created_at

  - Update Redis TTL + DB expires_at in the same operation

  - Reject if requested extension would exceed MAX_SESSION_TTL total

## PHASE 3 — Security, Monitoring & Deployment

### 3.1  Container Security

- Verify all lab containers have SecurityOpt: ['no-new-privileges:true']

- Verify Docker socket NOT accessible from inside lab containers (no docker.sock mount in lab Dockerfile)

- Verify lab containers on lab-network — cannot reach host metadata (curl http://169.254.169.254 must timeout)

- Test: docker exec into running lab container, attempt sudo su — must fail

- Test: attempt to access another container's IP from inside lab container — must be blocked

### 3.2  Resource Monitoring Service — src/services/resource.service.ts

- Implement getLiveStats(sessionId): call container.service.getContainerStats, return { cpu_percent, memory_mb }

- Implement getAggregatedStats(sessionId): query resource_snapshots, return { avg_cpu, peak_memory_mb }

- Implement checkCapacity(): count running containers vs MAX_TOTAL_ACTIVE_CONTAINERS

- Write TS-05 tests (T55-T62): mock Docker stats stream, verify warning event fires at cpu > 90

### 3.3  CI/CD — .github/workflows/ci.yml

- Create ci.yml with jobs: test → build → deploy-staging

- Services: postgres:16 and redis:7 as GitHub Actions service containers

- Steps: checkout, setup-node 20, npm ci, db:migrate, test:ts01, test:ts02, test (all), build

- Deploy-staging: only on push to main — docker build + push + kubectl set image

- Add branch protection rule: block merge if 'test' job fails

- Add npm scripts: test:ts01 through test:ts06 running individual Vitest test files

- Write TS-02 provisioning tests (T13-T30): mock dockerode for unit, use DinD for integration

### 3.4  Kubernetes Manifests (prod)

- k8s/api-deployment.yaml: 2 replicas, resource requests (250m CPU, 256Mi) + limits (500m, 512Mi)

- Add livenessProbe: GET /health, initialDelaySeconds 10

- Add readinessProbe: GET /ready

- Env vars from Secret: DATABASE_URL, REDIS_URL, JWT_SECRET via secretKeyRef

- k8s/worker-deployment.yaml: 1 replica, same resource limits, runs dist/worker.js

- k8s/postgres-statefulset.yaml: 1 replica, PersistentVolumeClaim 10Gi

- k8s/redis-deployment.yaml: 1 replica with persistence

- k8s/secrets.yaml: template only — no real values (use sealed-secrets in CI)

- k8s/ingress-wildcard.yaml: wildcard *.labs.yourdomain.com → Traefik service

Person 2 Fullstack Developer + DevOps — Auth, APIs, WebSocket, Validation, Scheduling

Your role is to make the system usable by humans and the frontend. You own every user-facing surface: auth, routes, WebSocket events, step validation, and scheduling. You depend on Person 1's infrastructure — do not start Phase 5 until they signal Phase 1 is done.

⚠  Clone the repo. Run docker compose up. Run curl /health. Verify /ready returns 200. THEN start writing code. Never develop against a broken environment — you will waste hours chasing phantom bugs.

## PHASE 4 — Auth System  (Start in Parallel with Person 1's Phase 1)

ℹ  Auth has zero dependency on Docker or containers. Start this immediately once the repo + DB schema exist.

### 4.1  Auth Service — src/services/auth.service.ts

- Install: jose, bcrypt, @types/bcrypt, zod

- Implement hashPassword(plain): bcrypt.hash with 12 rounds

- Implement verifyPassword(plain, hash): bcrypt.compare — returns boolean

- Implement issueAccessToken(userId, role): sign JWT with HS256, exp=JWT_ACCESS_EXPIRES (15min)

  - Payload: { sub: userId, role, type: 'access' }

- Implement issueRefreshToken(userId): sign JWT, store token family ID in Redis SET with 7d TTL

  - Payload: { sub: userId, family: randomUUID(), type: 'refresh' }

  - Redis key: refresh:{userId}:{family} — store with EX JWT_REFRESH_EXPIRES

- Implement issueEmbedToken(sessionId, userId): scoped JWT, exp=LAB_TOKEN_EXPIRES (10min)

  - Payload: { sub: userId, session_id: sessionId, scope: 'embed', type: 'embed' }

- Implement verifyToken(token): decode + verify, throw TOKEN_EXPIRED or UNAUTHORIZED AppError

- Implement refreshTokens(refreshToken): verify, check family in Redis, invalidate old, issue new pair

  - If family not in Redis (already rotated): revoke ALL families for user — possible replay attack

- Implement revokeAllUserTokens(userId): delete all refresh:{userId}:* keys from Redis

- Embed tokens REJECTED on all API endpoints — enforced in authenticate middleware by checking scope field

- Never store access tokens in Redis — they are stateless, verified by signature only

### 4.2  Auth Routes — src/routes/auth.routes.ts

- Register with prefix /api/v1/auth

- POST /login: Zod body { email: string, password: string }

  - Load user by email from DB

  - Call verifyPassword — return same 401 INVALID_CREDENTIALS whether email OR password wrong

  - On success: issue access + refresh tokens, update user.last_login

- POST /refresh: Zod body { refresh_token: string } → call refreshTokens

- POST /logout: revoke all tokens for request.user.sub → 200

- POST /register: Zod body { email, password, name } → hashPassword, INSERT user

- Apply rate limit to /login: 5 requests per IP per 60s

- Write TS-01 tests (T01-T12) in tests/ts-01-auth.test.ts

  - Use fastify.inject() — no real HTTP calls needed

  - Mock DB for unit tests. Use real postgres/redis in integration tests

  - Test T11 cross-session embed token rejection explicitly

### 4.3  Middleware — src/middleware/

- Create authenticate.ts — Fastify preHandler hook:

  - Extract 'Bearer {token}' from Authorization header

  - Call auth.service.verifyToken

  - Reject if token.scope === 'embed' (embed tokens forbidden on API routes)

  - Set request.user = decoded payload

  - On any failure: throw AppError UNAUTHORIZED or TOKEN_EXPIRED

- Create ownerGuard.ts — Fastify preHandler hook:

  - Read request.params.sessionId

  - Query DB: SELECT user_id FROM sessions WHERE id = sessionId

  - If session.user_id !== request.user.sub → throw AppError FORBIDDEN

- Create errorHandler.ts — Fastify setErrorHandler:

  - Map AppError.code to HTTP status codes (see error table in frontend doc)

  - Never expose stack traces when NODE_ENV === 'production'

  - Return { error: { code, message, http_status } } shape — matches frontend error handling

## PHASE 5 — All REST API Routes  (Start After Phase 1 Handoff)

⚠  Do not start this phase until Person 1 confirms Phase 1 handoff checklist is done. Verify with curl /health yourself.

### 5.1  Lab Routes — src/routes/labs.routes.ts

- Register with prefix /api/v1/labs. Apply authenticate to all routes.

- POST /provision: Zod { lab_id, course_id?, options? } → orchestrator.provisionLab → 202

- GET /:sessionId/status: ownerGuard → orchestrator.getSessionStatus → 200

- POST /:sessionId/heartbeat: ownerGuard → session.heartbeat → 200 { time_remaining_seconds }

- POST /:sessionId/extend: ownerGuard + Zod { extend_by_seconds } → session.extendSession → 200

- DELETE /:sessionId: ownerGuard → orchestrator.destroyLab → 200 { status: 'destroyed' }

- GET /:sessionId/resources: ownerGuard → resource.getLiveStats → 200 { cpu_percent, memory_mb }

- GET /:sessionId/progress: ownerGuard → query step_progress → 200 with steps array

- POST /:sessionId/validate/:stepId: ownerGuard → validation.validateStep → 200

- GET /sessions: list request.user's sessions, support ?status= query param

- Apply Zod validation to ALL request bodies and query params — every single one

- Apply ownerGuard to EVERY route with :sessionId — no exceptions

### 5.2  Catalog Routes — src/routes/catalog.routes.ts

- Register with prefix /api/v1/catalog. No auth required (public endpoints).

- GET /labs: paginated list. Query params: page, limit, course_id, difficulty

- GET /labs/:labId: single lab with full steps[] and resources[] from JSONB columns

- Cache both endpoints in Redis with 5 minute TTL using lab catalog keys

### 5.3  Schedule Routes — src/routes/schedule.routes.ts

- Register with prefix /api/v1/schedule. Apply authenticate to all.

- POST /: Zod { lab_id, slot_start: ISO8601, slot_end: ISO8601 } → scheduler.bookSlot → 201

  - Validate slot_start > Date.now() before calling service

- DELETE /:bookingId: verify ownership → scheduler.cancelBooking → 200

- GET /slots: query { lab_id, date } → scheduler.getAvailableSlots → array of { slot_start, slot_end, available }

- GET /my-bookings: list authenticated user's confirmed + queued bookings

### 5.4  Admin Routes — src/routes/admin.routes.ts

- Register with prefix /api/v1/admin. Apply authenticate + role guard (admin only).

- GET /metrics?course_id=: aggregate resource stats from resource_snapshots — admin only

- GET /sessions/active: list all sessions with status=ready across all users

- DELETE /sessions/:sessionId: force destroy any session regardless of owner

- Role guard: if request.user.role !== 'admin' → 403 FORBIDDEN

## PHASE 6 — WebSocket, Validation & Scheduling

### 6.1  WebSocket Gateway — src/websocket/gateway.ts

- Register WS route in Fastify: GET /ws/v1/labs/:sessionId/events

- On WS connect: extract token from query param ?token= or Sec-WebSocket-Protocol header

  - Call auth.service.verifyToken — disconnect with code 1008 if invalid

  - Verify request.params.sessionId belongs to token.sub — disconnect with 1008 if not

  - Subscribe redisSub to channel lab:{sessionId}:events

  - On Redis message: ws.send(JSON.stringify(event))

- On WS close: redisSub.unsubscribe('lab:{sessionId}:events')

- On WS message from client: route by message.type to handler functions

  - 'heartbeat' message → call session.heartbeat → reply with heartbeat_ack event

- Create shared util src/utils/publishEvent.ts:

- publishEvent(sessionId, type, payload): redisClient.publish('lab:{sessionId}:events', JSON.stringify({type,...payload}))

  - This function is imported by ALL BullMQ jobs (Person 1 uses it too — coordinate on the signature)

- Implement token refresh: schedule a delayed job 9min after embed token issue → issue new embed token → publishEvent token_refresh

- Implement time_warning: when session Redis TTL drops below 300s → publishEvent time_warning { minutes_remaining: 5 }

### 6.2  Step Validation Engine — src/services/validation.service.ts

- Implement validateStep(sessionId, stepId, userId):

  - 1. Load session from DB. Verify status=ready. Verify user ownership.

  - 2. Load lab definition. Find step by stepId in steps JSONB array.

  - 3. If step not found → throw AppError STEP_NOT_FOUND

  - 4. Load container_id from session record (NEVER from request body)

  - 5. Call container.service.execInContainer(container_id, step.validation_cmd, 10000)

  - 6. exitCode === 0 → status='passed'. Non-zero → status='failed'

  - 7. db.insert/update step_progress: status, validated_at, increment attempts

  - 8. On passed: publishEvent(sessionId, 'step_passed', { step_id, next_step_id })

  - 9. Check if all steps passed → if yes: publish lab_completed, update session

  - 10. Return { status, message, hint (if failed), next_step_id }

- On execInContainer timeout (10s): return 504, do NOT kill the user's session

- Write TS-04 tests (T45-T54) in tests/ts-04-validation.test.ts

  - Mock container.service.execInContainer for all unit tests

  - Test T47: verify container_id always comes from DB, never from request

  - Test T51: use vitest fake timers to trigger 10s timeout without actually waiting

### 6.3  Scheduling Service — src/services/scheduler.service.ts

- Implement bookSlot(userId, labId, slotStart, slotEnd):

  - Overlap query: SELECT 1 FROM bookings WHERE lab_id=$1 AND status='confirmed' AND NOT (slot_end<=$2 OR slot_start>=$3)

  - If overlap found → throw AppError SLOT_UNAVAILABLE

  - INSERT booking row status='confirmed'

  - Enqueue BullMQ delayed job: provision at slotStart - 2 minutes

  - Enqueue BullMQ delayed job: send notification at slotStart - 15 minutes

- Implement cancelBooking(bookingId, userId): verify ownership, SET status='cancelled', advance queue

- Implement getAvailableSlots(labId, date): generate 1h slots for the day, mark each as available/taken

- Implement queueBooking(userId, labId, slotStart): INSERT with status='queued', return queue position

- Queue advance logic: on cancelBooking, query first queued booking for that slot, promote to confirmed, notify user

- Write TS-06 tests (T63-T72) in tests/ts-06-schedule.test.ts

  - Test overlap detection with simultaneous booking requests (use Promise.all to simulate race)

### 6.4  Notification Service — src/services/notification.service.ts

- Install: nodemailer, @types/nodemailer

- Implement sendWebSocketNotification(userId, eventType, payload): publish to user's active WS channels via Redis

- Implement sendEmailNotification(userId, template, data): create nodemailer transport from SMTP env vars

- Email templates needed: booking_confirmed, booking_reminder, lab_expired, lab_completed

- ALWAYS queue email sends via BullMQ — never block an HTTP request for email delivery

- Write TS-03 lifecycle tests (T31-T44) in tests/ts-03-lifecycle.test.ts

  - Use vitest fake timers for T33 (TTL expiry) — do not actually wait 3600s

# Shared Tasks — Both People

| Task | Owner | When |
| --- | --- | --- |
| Define AppError class + all error code constants | Person 2 creates, Person 1 imports | Before Phase 2 |
| Define src/types/ — shared TS types for sessions, events, API shapes | Both discuss, Person 2 writes | Before Phase 5 |
| publishEvent() utility — used by Person 1 jobs AND Person 2 WebSocket | Person 2 writes, coordinate signature early | Phase 4 |
| Code review: every PR reviewed by the other person | Both, ongoing | Ongoing |
| Full 12-step E2E test (from frontend integration doc) | Both together | Final day |
| Load test: 10 concurrent provisions | Person 1 runs script | Before submission |
| README.md: full setup instructions from zero | Both contribute | Before submission |

# Integration Checkpoints — Run Together

⚠  These must be run with both people present. Integration bugs always surface here.

## Checkpoint 1 — After Phase 1 + Phase 4

- docker compose up — all services healthy

- TS-01 all 12 tests pass against live postgres/redis

- Manual: POST /auth/login with real seeded user → receive JWT → hit GET /catalog/labs → 200

## Checkpoint 2 — After Phase 2 + Phase 5

- Manual: POST /provision → poll /status until ready → terminal_url returned

- WebSocket connect to terminal_url → shell prompt appears within 5s

- POST /heartbeat → redis-cli TTL sess:{id} resets

- All TS-02 provisioning tests pass

## Checkpoint 3 — All Phases Complete

- All 72 validation tests pass (TS-01 through TS-06)

- Full 12-step E2E test from backend plan Part A.8 — every step passes manually

- 10 concurrent provisions complete within 30s — no errors, no duplicate subdomains

- Cross-session terminal access attempt returns 403

- DELETE /labs/{id} → container gone from docker ps within 5s

- After session expiry: progress rows still in DB with correct step statuses